📋 PROJECT CHARTER

Customer Churn Prediction & Retention Analytics

1. Project Title

Customer Churn Prediction & Retention Analytics Dashboard

2. Project Purpose

The purpose of this project is to develop a machine learning model and interactive dashboard that predicts customer churn and provides actionable insights for customer retention. By analyzing customer demographics, account information, and service usage patterns, this project aims to identify at-risk customers before they leave and recommend targeted retention strategies.

The project demonstrates end-to-end data science capabilities: from data cleaning and exploratory analysis to predictive modeling and business intelligence visualization.

3. Problem Statement

Customer churn (attrition) is a critical challenge for subscription-based businesses. Acquiring new customers costs 5-7x more than retaining existing ones, yet many companies lack the analytical tools to identify at-risk customers early.

Without predictive analytics, businesses face:

Reactive rather than proactive retention efforts

High customer acquisition costs to replace lost revenue

Missed opportunities to understand why customers leave

Inefficient marketing spend on customers who would stay anyway

Stakeholders need a data-driven solution that identifies churn risks and explains the key drivers of customer departure.

4. Project Objectives

Build a predictive model achieving >85% ROC-AUC score for churn prediction

Identify top 10 factors driving customer churn through feature importance analysis

Create an interactive dashboard for business stakeholders to explore churn patterns

Segment customers by risk level (High/Medium/Low) for targeted interventions

Develop actionable retention recommendations based on model insights

Document the complete data science pipeline for portfolio presentation

5. Target Audience

Primary Audience

Hiring Managers (Data Scientist / Data Analyst / ML Engineer roles)

Product Managers responsible for customer retention

Marketing Teams designing retention campaigns

Customer Success Leaders managing account relationships

Secondary Audience

C-suite Executives evaluating customer health metrics

Finance Teams forecasting revenue impact of churn

Portfolio Reviewers assessing technical competency

6. Existing Solutions & Current State

Current Approaches

Basic Excel reports tracking overall churn rate

Manual customer outreach based on intuition

Siloed analysis of customer complaints

Reactive retention offers after cancellation notice

Limitations

No early warning system for at-risk customers

Cannot identify WHY specific customers might leave

Retention resources spread too thin across all customers

No quantification of churn drivers

Static reporting with no predictive capability

7. Proposed Solution

A comprehensive churn prediction and analytics system with:

Machine Learning Component

Binary classification model predicting churn probability

Feature importance analysis identifying key churn drivers

Customer risk segmentation (High/Medium/Low)

Model performance metrics and validation

Business Intelligence Dashboard

Executive Summary View: Overall churn rate, at-risk customers, financial impact

Customer Segmentation View: Churn patterns by demographics, contract type, services

Risk Analysis View: High-risk customer profiles and characteristics

Driver Analysis View: Top factors contributing to churn

Retention Recommendations: Targeted strategies by customer segment

8. Project Scope

In Scope

Data acquisition from Telco Customer Churn dataset (Kaggle)

Comprehensive exploratory data analysis (EDA)

Data cleaning and feature engineering

Handling class imbalance with SMOTE techniques

Training multiple models (Logistic Regression, Random Forest, XGBoost)

Model evaluation and hyperparameter tuning

Feature importance analysis and interpretation

Power BI dashboard development with interactive visuals

Business recommendations based on insights

Complete documentation and portfolio presentation

Out of Scope

Real-time API integration for live predictions

A/B testing of retention interventions

Customer lifetime value (CLV) calculations

Competitive analysis with other telecom providers

Mobile app development

Automated email/SMS integration for retention offers

9. High-Level Project Roadmap

Phase	                                                       Description

Phase 1: Data Acquisition	Download dataset, initial inspection, understand features Duration: Day 1

Phase 2: Exploratory Analysis	Visualize distributions, identify patterns, document insights
Duration:  Days 2-3

Phase 3: Data Preparation	Handle missing values, encode categories, feature engineering	
Duration: Days 4-5

Phase 4: Model Development	Train multiple models, handle imbalance, hyperparameter tuning	
Duration: Days 6-8

Phase 5: Model Evaluation	Compare performance, select best model, interpret results Duration: Days 9-10

Phase 6: Dashboard Design	Create Power BI visuals, build interactive reports	
Duration: Days 11-13

Phase 7: Insights & Recommendations	Translate findings into business actions Duration: Days 14-15

Phase 8: Final Delivery	Documentation, portfolio page, presentation

Duration: Days 16-17

Total Duration: 17 Days

10. Key Features & Visuals

Machine Learning Features

Feature	                             Description

Binary Classification	              Predicts Churn (Yes/No) with probability score

Feature Importance	              Ranked list of top churn drivers

Risk Scoring	                             0-100 scale for each customer

Model Comparison	              Accuracy, Precision, Recall, F1, ROC-AUC across models

Dashboard Visuals

Visual	                                          Purpose

KPI Cards	                            Overall churn rate, at-risk customers, retention value

Donut Chart	                            Churn vs Non-churn proportion

Bar Charts	                            Churn rate by contract type, payment method, tenure

Heatmap	                             Correlation matrix of churn factors

Treemap	                             Churn by service combinations

Line Chart	                              Churn rate by tenure (months with company)

Feature Importance Chart	Top factors driving churn

Risk Segmentation Gauge	High/Medium/Low risk breakdown

Scatter Plot	                              Monthly charges vs tenure colored by churn

Slicers                                             Contract type, payment method, internet service, gender

11. Success Criteria

Criterion	Target

Model ROC-AUC Score	> 0.85

Model Accuracy	> 80%

Precision for Churn Class	> 0.70

Recall for Churn Class	> 0.60

Dashboard Load Time	< 5 seconds

Interactive Elements	All slicers filter all visuals

Feature Importance	Top 10 factors clearly identified

Business Recommendations	At least 5 actionable insights

Documentation	Complete README with methodology

Portfolio Presentation	Professional quality standards met

12. Assumptions & Constraints

Assumptions

Dataset accurately represents real-world customer behavior patterns

Historical churn patterns will inform future retention strategies

Features available are sufficient for meaningful predictions

Business stakeholders can act on identified risk factors

Constraints

Dataset is static (not real-time updates)

Limited to 7,043 customer records

No behavioral data (website visits, support calls, app usage)

Public dataset may not reflect current industry dynamics

No access to actual business implementation or validation

13. Risks & Mitigation

Risk	                                                      Impact	  Likelihood	                     Mitigation

Class imbalance (26% churn)       High	   Certain   SMOTE, focus on ROC-AUC not accuracy

Overfitting to training data	          Medium	   Moderate	Cross-validation, separate test s                                                                                                                    Set, regularization

Feature correlation	                        Medium	Moderate	VIF analysis, correlation           heatmap

Business relevance of insights	Medium	Moderate	Frame       recommendations in business context

Dashboard complexity	Low	Low	Start simple, iterate based on clarity

Missing key churn drivers	High	Low	Acknowledge dataset limitations in documentation

Risk & Mitigation

Risk
Class Imbalance(26%)        High       Certain             Use SMOT,focus on ROC-AUC not

14. Deliverables

Deliverable	Format	Description

Clean Dataset	CSV	Processed data ready for modeling

EDA Report	Jupyter Notebook	Visual exploration with insights

ML Models	Python scripts	All trained models with comparison

Best Model	Pickle file	Saved model for deployment

Power BI Dashboard	.pbix file	Interactive visualization

Dashboard Screenshots	PNG/PDF	Key views for portfolio

Project Documentation	README.md	Complete methodology and instructions

Insights Summary	PDF/PPT	Business recommendations

Portfolio Page	Google Sites	Project showcase

Presentation Video	MP4	5-7 minute walkthrough

15. Technical Stack

Component	Tool/Library

Data Processing	Python, Pandas, NumPy

Visualization	Matplotlib, Seaborn

EDA	Jupyter Notebook

Machine Learning	Scikit-learn, XGBoost, Imbalanced-learn

Model Tuning	GridSearchCV

Dashboard	Power BI

Documentation	Markdown, Google Sites

Version Control	Git, GitHub

16. Business Impact & ROI

Quantifiable Benefits

Metric	Calculation	Estimated Impact

Reduced Churn Rate	10% reduction in churn	-2.6% absolute churn

Revenue Saved	$100 avg monthly revenue × 12 months × saved customers	$1,200 per retained customer

Retention Efficiency	Target only high-risk customers	60% reduction in retention marketing waste

Qualitative Benefits

Proactive rather than reactive customer management

Data-driven retention strategy

Customer understanding of why people leave

Scalable framework for ongoing monitoring

Competitive advantage through analytics

17. Key Insights Expected

Based on preliminary analysis, we expect to find:

Contract Type is King: Month-to-month customers churn at 3x the rate of annual contracts

The First Year is Critical: 50% of churn happens in first 12 months

Payment Method Matters: Electronic check users churn at 4x rate of auto-pay customers

Service Bundling Works: Each additional service reduces churn probability

Support Drives Retention: Tech support users have significantly lower churn

Price Sensitivity: Fiber optic users without security services churn at highest rates

18. Future Enhancements

Enhancement	Description	Timeline

Customer Lifetime Value	Add CLV predictions alongside churn	Phase 2

Recommendation Engine	Suggest specific retention offers by segment	Phase 2

Real-time Scoring	API for live customer risk assessment	Phase 3

A/B Test Framework	Measure effectiveness of retention campaigns	Phase 3

Additional Data Sources	Integrate support ticket sentiment, website behavior	Phase 4

Automated Alerts	Email notifications when high-risk customers identified	Phase 4

19. Project Owner

Role	                               Name	                                Responsibilities

Data Scientist	             Sai Krishna	End-to-end project execution, modelling, analysis

Portfolio Reviewer	Akshay Kona      	Evaluation and feedback

20. Approval & Sign-off

Stakeholder	Role	Date	Signature

Sai Krishna	Project Owner	[03-03-2026]	✓